OAKLAND UNIVERSITY/OAKLAND CENTER

Ground & Lower Level Expansion

(2002 Dollars)

Room Description				                      Net Area	Cost/SF	Net Cost

Dining Seating: 400 Seats	                		            6,400		$160		$1,024,000

Coffee Shop/Lounge: 100 Seats	                 		2,400		$225		   $540,000

Restroom			     		   		   500		$200		   $100,000

Restroom (reno)		     		   		   650		$100		     $65,000

Catering Staging (reno)	     		   		   850		$100		     $85,000

Kitchen Renovation     	     				4,000	              (total cost added below)	                 Student Organizations	     				4,350		$130		   $565,500

Student Activity Offices	     				2,800		$130		   $364,000

Computer Lab/Lounge	     				3,000		$150		   $450,000

Net SF						                      20,950				$3,193,500

Efficiency Factor		   				8,147		$140		$1,140,611

(Corridors, Mechanical & electrical rooms, stairs, etc.)

Gross SF						         29,097				$4,334,111

Acres		Cost/Acre

Site Development						     1		$200,000	   $200,000

Contingency			   								   $680,117

Cost Adjustment to 2002 Dollars	                                					   $260,711

Total Construction										$5,474,939

Renovation & Expansion (4,000sf) of Central Kitchen              				$1,009,000

A/E Fees			     								  $453,875

CM Fees			     							 	  $259,357

FF & E												  $602,829

Printing, Permits, Fees, etc									  $200,000

Total Project											$8,000,000

Project Revenue

Bonds												$6,800,000

Food Service Investment									   $900,000

Oakland Center Reserves									   $300,000

Total Project Revenue									$8,000,000

Kitchen renovation & expansion costs provided by The Baker Group

Construction costs provided by TMP Associates