OAKLAND UNIVERSITY

BOARD OF TRUSTEES

WORKING SESSION

MARCH 1, 2006

# PROPOSAL TO PROCEED WITH REPLACEMENT OF THE

# COOLING SYSTEM FOR THE DODGE HALL DATA CENTER

Division/Department:  Finance and Administration

Facilities Management on behalf of

University Technology Services

Summary:

The Dodge Hall Data Center is the central hub for primary and backup servers for academic and administrative programs, as well as communications systems such as email and web pages.  Its reliable operation is critical to the mission of Oakland University.

This cooling system was last replaced in 1982, and the cooling load has increased significantly (e.g., from 190 to 235 pieces of heat-producing equipment from 2003 to 2005).  Therefore, the two indoor cooling units need to be replaced with three new units.

Sellinger Associates performed a study and provided construction documents and estimated project costs.  On October 5, 2005, the Board of Trustees approved the project, based on Sellinger Associate’s estimated project cost, in an amount not to exceed $226,724.

Subsequent to the Sellinger study and Board approval, the project was competitively bid.  All bids received were in excess of the Board of Trustees’ approval, with the lowest bid for construction being $271,000 plus alternates.  Upon consultation with multiple bidders it was determined that the unanticipated cost increase was due to the need for additional chemical treatment and heat tracing, a larger crane to install the equipment, and recent increases in equipment and copper costs.  The scope of work was value engineered as much as possible without harming the integrity and reliability of the cooling system, bringing the construction cost down to $269,200.  Including engineering costs of $26,500, the total project cost is now estimated at $295,700.

Action to be Requested at Next Formal Board Meeting:

At the April 5, 2006 Formal Board of Trustees Meeting, the Vice President for Finance and Administration will present a contract(s) to replace the Dodge Hall Data Center cooling system for Board approval.

# Proposal to Proceed with Replacement of the

# Cooling System for the Dodge Hall Data Center

Oakland University

Board of Trustees

Working Session

March 1, 2006

Page 2

Several terms and conditions are being negotiated; however, the contract(s) will be reviewed and approved by the Office of General Counsel prior to execution, will be in compliance with the law and University policies and regulations, and will conform to the legal standards and policies of the Board of Trustees.

Budgetary Implications:

FY2005 funds totaling $226,724 were encumbered in 2005.  The estimated remaining $68,976 to complete this project will be provided by University Technology Services’ operational budget.

Submitted by Vice President John W. Beaghan:			__________

(Please Initial)

Reviewed by Secretary Victor A. Zambardi:				__________

(Please Initial)

Reviewed by President Gary D. Russi:				__________

(Please Initial)

Agendum

Oakland University

Board of Trustees

Formal Meeting

### April 5, 2006

# APPROVAL TO PROCEED WITH REPLACEMENT OF THE COOLING SYSTEM FOR THE DODGE HALL DATA CENTER

A Recommendation

Introduction:

The Dodge Hall Data Center is the central hub for primary and backup servers for academic and administrative programs, as well as communications systems such as email and web pages.  Its reliable operation is critical to the mission of Oakland University.

This cooling system was last replaced in 1982, and the cooling load has increased significantly (e.g., from 190 to 235 pieces of heat-producing equipment from 2003 to 2005).  Therefore, the two indoor cooling units need to be replaced with three new units.

Sellinger Associates performed a study and provided construction documents and estimated project costs.  On October 5, 2005, the Board of Trustees approved the project, based on Sellinger Associate’s estimated project cost, in an amount not to exceed $226,724.

Subsequent to the Sellinger study and Board approval, the project was competitively bid.  All bids received were in excess of the Board of Trustees’ approval, with the lowest bid for construction being $271,000 plus alternates.  Upon consultation with multiple bidders it was determined that the unanticipated cost increase was due to the need for additional chemical treatment and heat tracing, a larger crane to install the equipment, and recent increases in equipment and copper costs.  The scope of work was value engineered as much as possible without harming the integrity and reliability of the cooling system, bringing the construction cost down to $269,200.  Including engineering costs of $26,500, the total project cost is now estimated at $295,700.

Facilities Management selected [vendor(s) to be identified] as the low bidder(s), and negotiated the terms and conditions of the contract(s) on behalf of University Technology Services.

The contract(s) have been reviewed and approved by the Office of the General Counsel prior to execution, and are in compliance with the law and University policies and regulations and conform to the legal standards and policies of the Board of Trustees.

# Approval to Proceed with Replacement of

# the Cooling System for the Dodge Hall Data Center

Oakland University

Board of Trustees

Formal Meeting

April 5, 2006

Page 2

Recommendation:

RESOLVED, that the Vice President for Finance and Administration is authorized to execute the attached contract(s) with [vendor(s) to be identified] to replace the cooling system for the Dodge Hall Data Center.

Budgetary Implications:

FY2005 funds totaling $226,724 were encumbered in 2005.  The remaining $[amount to be identified] to complete this project will be provided by University Technology Services’ operational budget.

Submitted to the President

on ______________, 2006, by

____________________________________

John W. Beaghan

Vice President for Finance and Administration

and Treasurer to the Board of Trustees

Recommended on ______________, 2006

to the Board of Trustees for Approval

__________________________________

Gary D. Russi

President